Group 80 · Northstar Sprint

# Team charter

Project: Support Deflection MVP for Northstar Retail Co.

Deadline: Saturday, 11:59 EAT

## Mission and goals

Northstar's support team gets too many repeat questions about order status, returns, and stock. This week we build something that answers at least 2 of these 3 questions without a human. It does not need to be perfect. It needs to work.

- 2 of 3 question types work

- To dead ends, every question we can't answer gets a clear, polite fallback.

- The board is updated the same day work happens, every time.

- No one goes silent for 24+ hours without someone checking in.

- A simple 1-page note tells Northstar what works and what to do next.

## 1. Communication

- Main app: WhatsApp

- Reply within 4 hours during the day

- Daily check-in at 8:00 PM EAT, each member say what they did, what's next, and any blockers.

## 2. Availability and deadlines

- Deadline: Saturday, 11:59 EAT.

- A task is only "done" when it meets its Definition of Done.

- Update the board the same day you do the work, don't save updates for later.

## 3. Commit and edit rules

type: what changed - why it matters

Example: feat: add stock-status lookup - covers ticket type 3

Don't write "wip" or "updates", be specific.

## 4. If someone goes quiet

- No activity (no commits, edits, or board updates) for 24 hours, the team lead checks in right away, not at the deadline.

- Still no response, the lead tells the program facilitator.

## 5. Solving disagreements

- Talk it out in the group chat first.

- Not settled in 15 minutes, the team lead makes the final call.

- Write the decision on the Trello card so everyone can see it later.

## 6. Roles

| Role | Owner | Support |
| --- | --- | --- |
| Team lead | Sandile Nkambule | Ian Kimani |
| Mock dataset | Quinter Ochieng | Dolphine Chebet |
| Order status logic | Ian Kimani | Sandile Nkambule |
| Stock availability logic | Ian Kimani | Quinter Ochieng |
| Frontend UI | Sandile Nkambule | Eugine Omondi |
| Wire UI logic | Eugene Omondi | Natasha Oduor |
| Fallback and error | Sandile Nkambule | Dolphine Chebet |
| Team Charter | Dolphine Chebet | Quinter Ochieng |
| Go-live readiness | Natasha Oduor | Sandile Nkambule |
| Stylish/Polish | Team |  |

## Signature

Tick Choose an item.the box below to show you agree with this charter.

☐Ian Kimani

☐Eugine Omondi

☐Sandile Nkambule

☐Dolphine Chebet

☐Quinter Ochieng

☐Natasha